BUILD OS

Development Operating System

Phase 1 — Foundation  |  Phase 2 — Control Tower Core

Classification: Internal — Production Blueprint

Version: 1.0.0  |  Date: March 2026  |  Status: FINAL

Organisation: Mumes / SaaS 4 SaaS

# Table of Contents

# 1. Executive Summary

Build OS is a reusable, AI-native Development Operating System designed to serve as the permanent foundation for building, orchestrating, and shipping SaaS products at speed. It is not a product itself — it is the infrastructure layer that all future products are built upon.

## 1.1 Mission

To create a single, normalised, auditable, and extensible operating system that: accepts any product idea, guides it through a structured blueprint phase, auto-generates tasks and assigns AI agents, tracks cost and progress in real time, enforces documentation at every lifecycle stage, and ships to production with full traceability.

## 1.2 Design Principles

- Supabase is the single source of truth. All state lives in the database.

- Migration-first. Every schema change ships as a versioned SQL migration file.

- n8n is the orchestration layer only — it triggers, dispatches, and ingests. It is not a data store.

- Every entity is normalised. No catch-all JSON blobs for structured data.

- Every task is trackable, auditable, and reproducible.

- Multi-project and multi-workspace isolation is enforced at the schema level.

- Cost tracking is first-class from day one.

- Documentation is a system component, not an afterthought.

- Agent outputs are always structured and stored with full provenance.

- The system is designed to be cloned to fresh accounts with zero hardcoded dependencies.

## 1.3 Phase Scope

| Phase | Deliverable |
| --- | --- |
| Phase 1 — Foundation | Full monorepo architecture, system layer design, documentation standards, agent role system, integration design, cost engine design, recommendation engine design, n8n workflow map, and all lifecycle models. |
| Phase 2 — Control Tower Core | Complete, production-grade relational database schema for all 30+ tables across 9 domain groups, with full column definitions, types, constraints, indexes, FK relations, and architectural reasoning. |
| Phase 3 (Planned) | API layer (PostgREST / tRPC), n8n workflow implementation, agent execution runtime, cost engine implementation, frontend Control Tower UI. |

## 1.4 Key Constraints

- No UI work in Phase 1 or Phase 2.

- No shared schemas, repos, or workflows with existing projects.

- Zero hardcoded account dependencies — fully portable.

- Every platform resource (GitHub repo, Supabase project, n8n workspace) must be isolated under the buildos namespace.

# 2. Monorepo Architecture

The Build OS monorepo follows a strict boundary-based design. Each directory has a single, clearly defined responsibility. Shared code lives in packages/. Application entry points live in apps/. Infrastructure tooling lives in infrastructure/. Documentation lives in docs/.

## 2.1 Top-Level Structure

build-os/

├── apps/

│   ├── control-tower/          # Core backend API (Node/tRPC)

│   ├── agent-runtime/          # Agent execution service

│   └── web/                    # Future: Control Tower UI

├── packages/

│   ├── db/                     # Supabase client, migrations, types

│   ├── ai/                     # Unified AI provider adapters

│   ├── cost-engine/            # Cost calculation lib

│   ├── schema-validator/       # JSON schema + DB schema validator

│   ├── config/                 # Shared env + config loader

│   └── types/                  # Shared TypeScript types

├── infrastructure/

│   ├── supabase/

│   │   ├── migrations/         # Versioned .sql migration files

│   │   └── seed/               # Seed data for dev/test

│   ├── n8n/

│   │   └── workflows/          # Exported n8n workflow JSON

│   └── scripts/                # Bootstrap, deploy, clone scripts

└── docs/

├── adr/                    # Architecture Decision Records

├── api/                    # API contract specs (OpenAPI)

├── data-model/             # ERD + schema docs

├── runbooks/               # Release + ops runbooks

└── prd/                    # PRD-lite per project

## 2.2 Boundaries and Responsibilities

| Directory | Responsibility / Rules |
| --- | --- |
| apps/control-tower | Core REST + tRPC API. Owns all business logic. Reads/writes to Supabase via packages/db. Must never contain raw SQL. |
| apps/agent-runtime | Receives task dispatch events from n8n. Executes AI agent prompts. Writes structured outputs back to DB. Stateless — all state in Supabase. |
| apps/web | Future UI. Consumes control-tower API only. No direct DB access. |
| packages/db | Single source for all DB interaction. Generates TypeScript types from schema. All migrations live here. Exports typed Supabase client. |
| packages/ai | Adapter pattern over OpenAI, Anthropic, etc. Normalises request/response format. Tracks token usage per call. |
| packages/cost-engine | Pure functions for cost estimation and real-time tracking. No I/O — takes events, returns cost records. |
| packages/config | Loads and validates .env files per environment. Single import path for all config. Fails fast on missing required vars. |
| infrastructure/supabase/migrations | Migration files ONLY. Never edited after creation. Naming: YYYYMMDDHHMMSS_description.sql |
| infrastructure/n8n/workflows | n8n workflow exports. Version-controlled. Each file = one workflow. Naming: buildos_<workflow_name>.json |
| docs/adr | One ADR per major architectural decision. Format: NNN-title.md. Immutable once accepted. |

## 2.3 Naming Conventions

| Entity | Convention |
| --- | --- |
| Packages | kebab-case, prefixed with @buildos/ (e.g. @buildos/db) |
| Database tables | snake_case, plural (e.g. task_runs, agent_outputs) |
| Database columns | snake_case (e.g. created_at, project_id) |
| n8n workflows | buildos_<verb>_<noun> (e.g. buildos_dispatch_task) |
| Migration files | YYYYMMDDHHMMSS_snake_case_description.sql |
| ADR files | NNN-kebab-case-title.md (e.g. 001-use-supabase-as-source-of-truth.md) |
| Environment variables | BUILDOS_<COMPONENT>_<KEY> (e.g. BUILDOS_SUPABASE_URL) |
| GitHub repos | build-os (monorepo) or build-os-<component> for future splits |
| Branch strategy | main (production), develop (staging), feature/<ticket-id>-description |

## 2.4 Versioning Strategy

- Monorepo uses Changesets for versioning packages independently.

- Database schema versioned via sequential timestamp-prefixed migrations.

- n8n workflows versioned in Git — no live edits in n8n UI without export first.

- Semantic versioning (MAJOR.MINOR.PATCH) for all packages and apps.

- MAJOR bump: breaking schema or API change. MINOR: new feature. PATCH: fix.

# 3. System Architecture

Build OS is composed of seven distinct architectural layers. Each layer has a single responsibility, communicates through defined interfaces, and can be developed and deployed independently.

Architecture Axiom Data flows in one direction: User Input → Control Tower → Agent Runtime → Supabase. n8n sits between Control Tower and Agent Runtime as a pure event bus. No layer reads directly from another layer's internal state.

## 3.1 Layer Overview

| Layer | Description |
| --- | --- |
| L1 — Control Tower | The central brain. Owns all business logic: project management, task orchestration, blueprint generation, cost tracking, and integration management. Exposes a typed API consumed by agents and (later) the UI. |
| L2 — Project Runtime | Isolated execution context per project. Enforces workspace isolation. Manages project environments (dev/staging/prod), project settings, and project-scoped secrets. |
| L3 — Agent Execution Layer | Stateless workers that receive task payloads, call AI providers, and return structured outputs. One agent type per role (Architect, Backend Engineer, etc.). |
| L4 — Automation Layer (n8n) | Workflow orchestration. Triggers agent execution, routes outputs, manages QA gates and release gates. Does NOT store business data. |
| L5 — Integration Layer | Manages user-connected third-party APIs. Stores encrypted credentials. Maps integrations to environments. Provides a unified adapter interface. |
| L6 — Cost Engine | Real-time cost tracking across AI usage, automation executions, infrastructure, and SaaS subscriptions. Generates estimates and projections. Fires alerts. |
| L7 — Recommendation Engine | Analyses project complexity and maturity signals. Suggests tools, architecture patterns, and upgrades at the right moment in the project lifecycle. |

## 3.2 Layer Interactions

The following describes the primary data flows between layers:

### User Submits Idea → Blueprint Generation

- User submits questionnaire via UI → stored in questionnaires + answers tables.

- Control Tower (L1) triggers n8n workflow: buildos_generate_blueprint.

- n8n dispatches task to Agent Runtime (L3): role = Product Analyst.

- Agent Runtime calls Anthropic API (via L5 Integration Layer).

- Structured output written to blueprints table via Control Tower API.

- Cost event recorded by Cost Engine (L6).

### Blueprint → Task Breakdown → Execution

- Control Tower reads blueprint, generates epics → features → tasks in DB.

- n8n workflow: buildos_dispatch_task iterates task queue.

- Each task dispatched to Agent Runtime with full context payload.

- Agent executes, writes output to agent_outputs table.

- Control Tower evaluates output, updates task status, triggers QA gate if required.

- Cost Engine records AI token usage event.

### QA Gate → Release

- QA agent reviews task output, writes verdict to qa_verdicts.

- If PASS: task marked complete, downstream tasks unlocked.

- If FAIL: blocker created, task returned to BLOCKED state.

- All tasks in release complete → release_readiness record created.

- Release Manager agent validates runbook, triggers deployment workflow.

## 3.3 Control Tower — Internal Design

| Module | Responsibility |
| --- | --- |
| Project Manager | CRUD for organizations, workspaces, projects, environments, settings. |
| Blueprint Engine | Converts questionnaire answers into structured blueprints and architecture decisions. |
| Task Planner | Decomposes blueprints into epics, features, tasks. Assigns agent roles. Sets dependencies. |
| Agent Dispatcher | Builds task execution payloads. Validates agent availability. Tracks runs. |
| Output Processor | Validates structured agent outputs against schema. Routes to correct table. |
| Cost Tracker | Subscribes to cost events. Aggregates into cost_models and cost_estimates. |
| Integration Manager | Manages credential lifecycle. Resolves integration configs per environment. |
| Recommendation Engine | Evaluates project signals. Writes recommendations to recommendation_reports. |

# 4. Documentation System

Documentation is a first-class system component. Every project created through Build OS generates a structured set of documents. These documents are created, updated, and owned by specific agent roles and are stored in the documents and artifacts tables.

## 4.1 Mandatory Document Types

| Document Type | Description / When Created |
| --- | --- |
| PRD-Lite | Product Requirements Document (condensed). Created during blueprint phase by Product Analyst agent. Defines scope, goals, non-goals, success metrics. |
| Architecture Overview | High-level system diagram + layer explanation. Created by Architect agent post-blueprint. Updated on major structural changes. |
| ADR (Architecture Decision Record) | One record per significant technical decision. Immutable once ACCEPTED. Format: context, decision, consequences, status. |
| Data Model Doc | ERD + table definitions. Auto-generated from schema_registry. Updated on every migration. |
| API Contracts | OpenAPI specs per service. Stored in api_contracts table. Generated by Backend Engineer agent. Versioned. |
| Automation Workflows Doc | Documents each n8n workflow: purpose, triggers, inputs, outputs, failure modes. |
| Cost Model | Current cost breakdown + projections. Generated by Cost Analyst agent. Refreshed on cost events. |
| QA Report | Per-task and per-release QA summary. Generated by QA/Security Auditor agent. Stored in qa_verdicts. |
| Release Runbook | Step-by-step release checklist. Created by Release Manager agent. Updated per release cycle. |

## 4.2 Document Lifecycle

| Status | Meaning / Trigger |
| --- | --- |
| DRAFT | Document created but not yet reviewed. Initial state for all new documents. |
| IN_REVIEW | Submitted for agent or human review. |
| ACCEPTED | Reviewed and approved. ADRs and runbooks become immutable at this point. |
| SUPERSEDED | Replaced by a newer version. Old version retained with link to successor. |
| DEPRECATED | No longer relevant. Retained for audit trail. |

## 4.3 Document Ownership Matrix

| Document | Owner Agent | Update Triggers |
| --- | --- | --- |
| PRD-Lite | Product Analyst | Scope change, feature additions |
| Architecture Overview | Architect | Layer changes, new service additions |
| ADR | Architect / Tech Lead | New architectural decision |
| Data Model | Backend Engineer | Schema migrations |
| API Contracts | Backend Engineer | Endpoint changes |
| Automation Workflows | Automation Engineer | n8n workflow changes |
| Cost Model | Cost Analyst | Weekly, or on major cost event |
| QA Report | QA/Security Auditor | Per task, per release |
| Release Runbook | Release Manager | Each release cycle |

# 5. Task & Agent Models

## 5.1 Task Lifecycle States

| State | Description |
| --- | --- |
| PENDING | Task created, not yet ready for dispatch. Dependencies not met. |
| READY | All dependencies met. Ready to be dispatched to agent. |
| DISPATCHED | Sent to agent runtime via n8n. Awaiting execution. |
| IN_PROGRESS | Agent is actively executing the task. |
| AWAITING_REVIEW | Agent completed, output requires human or QA agent review. |
| IN_QA | QA/Security Auditor agent is evaluating the output. |
| BLOCKED | Execution blocked — human input, external dependency, or QA FAIL. |
| FAILED | Task run exceeded retry limit or produced unrecoverable error. |
| COMPLETED | Task accepted, output stored, downstream tasks unlocked. |
| CANCELLED | Manually cancelled. No further execution. |

## 5.2 Dependency Model

- Every task can have zero or more prerequisite tasks (task_dependencies table).

- Dependency types: FINISH_TO_START (default), START_TO_START, FINISH_TO_FINISH.

- The Control Tower evaluates dependency resolution on every task state change.

- Circular dependency detection runs at blueprint time — blocked at creation.

- Soft dependencies (informational) vs hard dependencies (blocking) are both tracked.

## 5.3 Retry Model

| Parameter | Value / Rule |
| --- | --- |
| Max retries | 3 (configurable per task type) |
| Retry delay | Exponential backoff: 30s, 2m, 10m |
| Retry trigger | Agent runtime error, AI API timeout, schema validation failure |
| No retry | QA FAIL (goes to BLOCKED, requires human intervention) |
| Retry logging | Every attempt stored as task_run record with full error detail |

## 5.4 Blocked State Handling

- Task enters BLOCKED state. Blocker record created with type, description, severity.

- Notification dispatched (webhook / email) to workspace owner.

- Blocker assigned to human or specific agent role for resolution.

- On resolution: blocker marked RESOLVED, task returns to READY.

- Audit trail preserved — blocker resolution captured in task_runs.

## 5.5 Agent Role Definitions

| Role | Responsibility / Boundaries |
| --- | --- |
| Orchestrator | Meta-agent. Manages the overall execution plan. Resolves conflicts between agents. Does not write code or content directly. |
| Architect | Designs system layers, selects tech stack, writes ADRs, validates that blueprint is technically sound. |
| Product Analyst | Converts questionnaire answers into PRD-Lite and blueprint. Defines user stories, acceptance criteria, success metrics. |
| Backend Engineer | Generates API contracts, writes backend code, creates migrations, documents endpoints. |
| Frontend Engineer | Generates UI components, implements API integrations, validates against design specs. |
| Automation Engineer | Designs and documents n8n workflows. Validates automation logic. Does NOT modify DB schema. |
| Integration Engineer | Connects third-party APIs. Validates credentials. Documents integration configs. |
| QA/Security Auditor | Reviews all agent outputs against acceptance criteria. Performs security review on code and API contracts. Issues qa_verdicts. |
| Documentation Engineer | Ensures all documents are created, formatted, and up to date. Fills gaps left by other agents. |
| Cost Analyst | Analyses AI usage, infra costs, and SaaS subscriptions. Generates cost_estimates. Fires cost alerts. |
| Recommendation Analyst | Analyses project complexity signals. Generates recommendation_reports. Categorises suggestions by urgency. |
| Release Manager | Validates release readiness. Generates release runbook. Triggers deployment workflow. |

## 5.6 Agent Handoff Logic

- Handoffs are explicit: each task has an assigned agent_role and optional handoff_to_role.

- Orchestrator is always notified of handoffs — logs to agent_outputs with type HANDOFF.

- Handoffs carry full context payload: project_id, task_id, previous output reference, instructions.

- A task cannot be handed off to its originating agent in the same execution run (prevents loops).

- Failed handoffs are escalated to Orchestrator for re-routing.

# 6. Integration System

## 6.1 Supported Integration Providers

| Provider | Category | Use Case |
| --- | --- | --- |
| OpenAI | AI | GPT models for agent execution |
| Anthropic | AI | Claude models for agent execution |
| Supabase | Database/Auth | Project DB + Auth provisioning |
| GitHub | Version Control | Repo creation, commits, PRs |
| n8n | Automation | Workflow execution API |
| Vercel | Deployment | Frontend deployments |
| Netlify | Deployment | Frontend deployments (alternative) |
| Cloudflare | CDN/DNS | Domain management, edge config |
| SendGrid / Resend | Email | Transactional email |
| Twilio | SMS | SMS notifications |
| Stripe | Billing | Payment processing for built products |
| PostHog | Analytics | Product analytics for built products |
| Sentry | Observability | Error tracking for built products |

## 6.2 Integration Connection Lifecycle

- User initiates connection via UI or API → integration_providers record referenced.

- Credentials captured (API key, OAuth token, etc.) → encrypted and stored in credentials table.

- Project integration record created in project_integrations linking project to provider.

- Environment mapping established: which credential set maps to dev/staging/prod.

- Health check executed → connection status updated (ACTIVE / FAILED).

- On use: Integration Layer resolves correct credential for current environment, decrypts at runtime.

- On rotation: new credential stored, old marked REVOKED, health check re-run.

## 6.3 Credential Storage Model

Security Rule Credentials are NEVER stored in plaintext. All values encrypted using AES-256 at the application layer before insert. The encryption key is stored in the deployment environment (not in the DB). Supabase RLS policies restrict credential reads to the owning workspace only.

## 6.4 Permission Model

| Permission Level | Who Can Access | Scope |
| --- | --- | --- |
| WORKSPACE_OWNER | Org owner + workspace admin | Create, update, revoke all integrations in workspace |
| PROJECT_ADMIN | Project creator + admins | Connect integrations to their project, rotate credentials |
| PROJECT_MEMBER | Regular members | Read integration status (no credential access) |
| AGENT | Agent runtime service account | Read-only credential resolution for assigned project+environment |

## 6.5 Environment Mapping

- Each project has up to 3 environments: development, staging, production.

- Each integration can have a different credential set per environment.

- Environment is resolved at task dispatch time — agents never see raw credentials.

- The Integration Layer injects resolved, decrypted values into agent payloads.

- Credential injection is logged (provider, environment, timestamp) — credential values never logged.

# 7. Cost Engine

## 7.1 Cost Categories

| Category | Tracked Events | Examples |
| --- | --- | --- |
| AI Usage | Token counts per model per call | GPT-4o input/output tokens, Claude Sonnet tokens |
| Automation Executions | n8n workflow executions | Workflow runs, steps executed |
| Infrastructure | Supabase usage, compute | DB rows, bandwidth, function invocations |
| SaaS Subscriptions | Monthly recurring costs | Vercel Pro, Supabase Pro, n8n Cloud |
| Storage | File storage, vector storage | Supabase storage, document artifacts |

## 7.2 Cost Event Model

Every billable action generates a cost_event record with:

- project_id — which project incurred the cost

- category — one of: AI_USAGE, AUTOMATION, INFRASTRUCTURE, SAAS, STORAGE

- provider — e.g. anthropic, openai, supabase, n8n

- model — e.g. claude-3-5-sonnet, gpt-4o (for AI events)

- units — tokens, executions, GB, etc.

- unit_cost_usd — cost per unit at time of event

- total_cost_usd — computed: units * unit_cost_usd

- metadata — JSONB with full context (task_id, agent_role, model params, etc.)

- recorded_at — UTC timestamp of event

## 7.3 Estimation Model

Before task execution, the Cost Engine generates a pre-execution estimate:

- Blueprint analysed: task types, agent roles, estimated complexity identified.

- Historical averages per task_type + agent_role queried from cost_events.

- Token estimate generated using prompt template length + expected output length.

- Infrastructure estimate based on project_settings (environment count, expected data volume).

- Estimate stored in cost_estimates with confidence_level (LOW/MEDIUM/HIGH).

- Estimate shown to user before execution begins — user can approve or adjust scope.

## 7.4 Projections

| Projection Type | Calculation Method |
| --- | --- |
| Build Cost (total) | Sum of all cost_events since project creation. Updated in real time. |
| Monthly Recurring Cost | Sum of SAAS category events extrapolated to 30-day period + infrastructure averages. |
| Remaining Build Cost | cost_estimate for all PENDING + READY tasks. Re-calculated on task completion. |
| Cost at Completion | Actual spend to date + remaining build cost estimate. |

## 7.5 Alert System

| Alert Type | Trigger Condition | Action |
| --- | --- | --- |
| Budget Threshold | project build cost > 80% of defined budget | Notify workspace owner, pause new dispatches |
| Cost Spike | Single task cost > 3x rolling average for task type | Log alert, notify owner, flag for review |
| Monthly Overage | Projected monthly cost exceeds prior month by > 50% | Notify owner, generate cost report |
| Estimation Error | Actual cost > 2x estimate for any task | Retrain estimate model for that task type |

# 8. Recommendation Engine

The Recommendation Engine continuously evaluates project signals to suggest the right tools, architecture patterns, and scale-up decisions at the right moment. Recommendations are categorised by urgency and project maturity.

## 8.1 Project Maturity Signals

| Signal | Threshold | Meaning |
| --- | --- | --- |
| Task count | < 20 tasks | Small project — keep simple |
| Task count | 20–100 tasks | Medium project — consider tooling |
| Task count | > 100 tasks | Large project — enforce architecture |
| User count (projected) | < 1,000 MAU | No scaling concerns yet |
| User count (projected) | 1k–100k MAU | Consider observability + queue |
| User count (projected) | > 100k MAU | Require CDN, queue, caching layer |
| Data volume (projected) | < 10GB | Supabase free tier sufficient |
| Data volume (projected) | 10GB–1TB | Supabase Pro required |
| Data volume (projected) | > 1TB | Custom infra or managed Postgres |
| AI feature count | > 3 AI features | Suggest vector DB, model routing |
| Real-time features | Any | Suggest Supabase Realtime or Ably |

## 8.2 Recommendation Categories

| Category | Options at Different Scales |
| --- | --- |
| Auth | Small: Supabase Auth. Medium: Supabase + custom roles. Large: Auth0 / Clerk. |
| Analytics | Small: PostHog free. Medium: PostHog cloud. Large: Mixpanel / Amplitude. |
| Observability | Small: Sentry free. Medium: Sentry + Datadog APM. Large: full observability stack. |
| Queue Systems | Small: none needed. Medium: Supabase pg_cron. Large: BullMQ / SQS. |
| Vector DB | Small: pgvector (Supabase). Medium: Pinecone. Large: Weaviate / Qdrant. |
| Billing | Small: Stripe Checkout. Medium: Stripe Billing. Large: Stripe + custom metering. |
| Search | Small: Supabase full-text. Medium: Algolia. Large: Elasticsearch / Typesense. |
| Storage | Small: Supabase Storage. Medium: Supabase + Cloudflare R2. Large: S3 + CDN. |

## 8.3 Recommendation Classification

| Classification | Definition |
| --- | --- |
| REQUIRED_NOW | Without this, the system will not function correctly at current scale. |
| RECOMMENDED | Best practice for the current project size. Should be implemented this phase. |
| OPTIONAL | Adds value but not critical. Can be deferred. |
| OVERKILL | Adds unnecessary complexity at current scale. Revisit when signals change. |
| REQUIRED_AT_SCALE | Not needed now. Will become REQUIRED when maturity signals cross defined thresholds. |

## 8.4 Output: recommendation_reports

- One report generated per evaluation cycle (configurable: on blueprint, weekly, on maturity signal change).

- Each report contains N recommendation items, each with: category, tool, classification, reasoning, estimated_cost_impact, signal_that_triggered_it.

- Previous reports retained for trend analysis.

- User can dismiss or accept recommendations. Accepted recommendations generate tasks automatically.

# 9. n8n Orchestration Workflow Map

n8n Design Rule n8n is the event bus and trigger layer ONLY. n8n workflows do NOT store business data. All state reads/writes go through the Control Tower API. All workflows are namespaced: buildos_* — never touch existing workflows.

## 9.1 Core Workflows

| Workflow Name | Trigger | Description |
| --- | --- | --- |
| buildos_project_bootstrap | Webhook: POST /hooks/bootstrap | Triggered on new project creation. Initialises environments, creates default documents, generates first questionnaire. |
| buildos_generate_blueprint | Webhook: POST /hooks/blueprint | Triggered when questionnaire is completed. Dispatches to Product Analyst + Architect agents. Stores blueprint on completion. |
| buildos_dispatch_task | Scheduled (every 60s) + Webhook | Polls for READY tasks. Builds execution payload. Dispatches to Agent Runtime. Creates task_run record. |
| buildos_ingest_agent_output | Webhook: POST /hooks/agent-output | Receives structured output from Agent Runtime. Validates schema. Routes to correct table. Updates task state. |
| buildos_qa_gate | Triggered by: task enters AWAITING_REVIEW | Dispatches QA agent. Waits for verdict. Routes PASS to COMPLETED, FAIL to BLOCKED. |
| buildos_recalculate_cost | Event: cost_event inserted | Recomputes project cost totals. Updates cost_models. Evaluates alert thresholds. |
| buildos_release_gate | Webhook: POST /hooks/release | Checks release_readiness. Validates all tasks complete. Runs final QA sweep. Triggers deployment if approved. |
| buildos_run_recommendations | Scheduled (daily) + on maturity signal change | Evaluates project signals. Generates recommendation_report. Notifies workspace owner of REQUIRED_NOW items. |

## 9.2 Workflow Failure Modes

| Workflow | Failure Mode | Fallback |
| --- | --- | --- |
| buildos_dispatch_task | Agent Runtime unavailable | Task stays READY. Retry after 5 min. Alert after 3 failures. |
| buildos_ingest_agent_output | Schema validation fail | Output stored as INVALID in agent_outputs. Task set to FAILED. Human review required. |
| buildos_qa_gate | QA agent timeout | Retry x2. Then escalate to human review. |
| buildos_release_gate | Deployment API error | Rollback plan triggered. Blocker created. Release set to BLOCKED. |
| buildos_recalculate_cost | DB write fail | Cost event queued in dead-letter store. Reprocessed on next run. |

# 10. Lifecycle Models

## 10.1 Project Lifecycle

| State | Description / Transitions |
| --- | --- |
| DRAFT | Project created. Questionnaire not yet complete. No blueprint. |
| BLUEPRINT | Questionnaire complete. Blueprint generation in progress or complete. |
| PLANNING | Blueprint accepted. Tasks being generated and scheduled. |
| IN_PROGRESS | Active task execution underway. |
| IN_QA | All tasks complete. Final QA in progress. |
| READY_FOR_RELEASE | QA passed. Awaiting deployment. |
| LIVE | Deployed to production. |
| PAUSED | Execution halted by user or budget threshold breach. |
| ARCHIVED | Project complete and archived. Read-only. |

## 10.2 Agent Execution Lifecycle

| State | Description |
| --- | --- |
| QUEUED | Execution payload created, waiting for agent slot. |
| STARTED | Agent runtime received payload, execution begun. |
| STREAMING | Agent is streaming tokens (for long-running LLM calls). |
| VALIDATING | Output received, schema validation in progress. |
| COMPLETED | Output validated, written to DB, tokens logged. |
| FAILED | Error during execution. Error details stored. Retry eligible. |
| TIMED_OUT | Execution exceeded max duration. Treated as FAILED. |

## 10.3 Integration Lifecycle

| State | Trigger |
| --- | --- |
| PENDING | User initiated connection, credentials not yet validated. |
| ACTIVE | Health check passed. Integration ready for use. |
| DEGRADED | Intermittent failures. Requests retried. Owner notified. |
| FAILED | Health check failed 3x. Integration disabled. Owner alerted. |
| REVOKED | Credentials manually revoked. New credential required. |
| EXPIRED | OAuth token expired. Re-authentication required. |

## 10.4 Release Lifecycle

| State | Description |
| --- | --- |
| DRAFT | Release planned. Not all tasks complete. |
| READINESS_CHECK | All tasks complete. Automated checks running. |
| AWAITING_APPROVAL | Readiness checks passed. Human approval required. |
| DEPLOYING | Deployment in progress. |
| DEPLOYED | Successfully deployed. Monitoring active. |
| ROLLED_BACK | Deployment failed. Previous version restored. |
| BLOCKED | Deployment blocked by critical QA fail or missing requirement. |

# 11. Full Database Schema

Schema Design Rules All tables use UUID primary keys (gen_random_uuid()). All tables include created_at and updated_at (auto-managed by trigger). Soft deletes via deleted_at where audit trail is required. Row Level Security (RLS) enabled on all tables. All foreign keys have explicit ON DELETE behaviour defined. Indexes created on all FK columns and common query columns.

## 11.1 Workspace & Projects

### organizations

Top-level account entity. Owns workspaces and billing.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| name | text | NO | — | Organisation display name. NOT NULL. |
| slug | text | NO | — | URL-safe unique identifier. UNIQUE constraint. |
| plan | text | NO | 'free' | Billing plan: free ¦ pro ¦ enterprise |
| billing_email | text | YES | — | Email for billing notifications |
| metadata | jsonb | YES | '{}' | Extensible org-level config |
| created_at | timestamptz | NO | now() | Auto-set on insert |
| updated_at | timestamptz | NO | now() | Auto-updated by trigger |
| deleted_at | timestamptz | YES | — | Soft delete timestamp |

### users

Extends Supabase auth.users. Stores profile and org membership.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | — | FK → auth.users(id). Primary key. |
| organization_id | uuid | NO | — | FK → organizations(id) ON DELETE CASCADE |
| email | text | NO | — | Unique. Synced from auth.users. |
| full_name | text | YES | — | Display name |
| avatar_url | text | YES | — | Profile image URL |
| role | text | NO | 'member' | Org role: owner ¦ admin ¦ member |
| is_active | boolean | NO | true | Deactivated users retain data |
| last_seen_at | timestamptz | YES | — | Last activity timestamp |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### workspaces

Logical grouping of projects within an organisation.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| organization_id | uuid | NO | — | FK → organizations(id) ON DELETE CASCADE. Indexed. |
| name | text | NO | — | Workspace display name |
| slug | text | NO | — | UNIQUE within org |
| description | text | YES | — |  |
| is_default | boolean | NO | false | One default workspace per org |
| created_by | uuid | NO | — | FK → users(id) |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |
| deleted_at | timestamptz | YES | — |  |

### projects

A single product being built. Core entity of Build OS.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| workspace_id | uuid | NO | — | FK → workspaces(id) ON DELETE CASCADE. Indexed. |
| name | text | NO | — | Project display name |
| slug | text | NO | — | UNIQUE within workspace |
| description | text | YES | — |  |
| status | text | NO | 'draft' | Project lifecycle state. CHECK constraint on valid values. |
| tech_stack | jsonb | YES | '[]' | Array of selected technologies |
| complexity_score | integer | YES | — | 1–10. Set by Architect agent post-blueprint. |
| estimated_build_cost_usd | numeric(10,4) | YES | — | Pre-execution estimate |
| actual_build_cost_usd | numeric(10,4) | NO | 0 | Running total from cost_events |
| budget_usd | numeric(10,4) | YES | — | Optional user-set budget cap |
| created_by | uuid | NO | — | FK → users(id) |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |
| deleted_at | timestamptz | YES | — |  |

### project_environments

Dev / staging / production environment configs per project.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| name | text | NO | — | Environment name: development ¦ staging ¦ production |
| is_production | boolean | NO | false | Flags production env — stricter permissions |
| variables | jsonb | YES | '{}' | Non-secret environment variables (key-value) |
| deployment_url | text | YES | — | Base URL once deployed |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### project_settings

Per-project configuration flags and preferences.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. UNIQUE. One row per project. |
| max_parallel_agents | integer | NO | 3 | Max concurrent agent executions for this project |
| auto_dispatch | boolean | NO | true | Auto-dispatch READY tasks or require manual trigger |
| require_qa_on_all_tasks | boolean | NO | true | Force QA gate on every task completion |
| cost_alert_threshold_usd | numeric(10,4) | YES | — | Alert when build cost exceeds this amount |
| preferred_ai_provider | text | YES | — | anthropic ¦ openai ¦ null (use system default) |
| notification_webhook_url | text | YES | — | Webhook for project-level notifications |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

## 11.2 Integrations

### integration_providers

Static registry of supported third-party providers.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| name | text | NO | — | Provider name. UNIQUE. e.g. anthropic, github, vercel |
| display_name | text | NO | — | Human-readable name |
| category | text | NO | — | AI ¦ VCS ¦ DEPLOYMENT ¦ EMAIL ¦ SMS ¦ ANALYTICS ¦ BILLING ¦ DATABASE |
| auth_type | text | NO | — | API_KEY ¦ OAUTH2 ¦ BASIC ¦ SERVICE_ACCOUNT |
| required_fields | jsonb | NO | '[]' | Array of required credential field names |
| optional_fields | jsonb | YES | '[]' | Array of optional credential field names |
| health_check_url | text | YES | — | URL for automated connection health check |
| docs_url | text | YES | — | Link to provider's API documentation |
| is_active | boolean | NO | true | Whether provider is available for new connections |
| created_at | timestamptz | NO | now() |  |

### project_integrations

A specific provider connected to a specific project.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| provider_id | uuid | NO | — | FK → integration_providers(id). Indexed. |
| credential_id | uuid | NO | — | FK → credentials(id). Points to active credential. |
| status | text | NO | 'pending' | pending ¦ active ¦ degraded ¦ failed ¦ revoked ¦ expired |
| environment_map | jsonb | YES | '{}' | Maps environment name to credential_id override. e.g. {production: uuid, staging: uuid} |
| last_health_check_at | timestamptz | YES | — |  |
| last_error | text | YES | — | Last error message from health check or usage |
| created_by | uuid | NO | — | FK → users(id) |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### credentials

Encrypted credential storage. One row per credential set.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| workspace_id | uuid | NO | — | FK → workspaces(id) ON DELETE CASCADE. Workspace-scoped. |
| provider_id | uuid | NO | — | FK → integration_providers(id) |
| label | text | NO | — | Human-readable label e.g. Production Anthropic Key |
| encrypted_values | bytea | NO | — | AES-256 encrypted JSON of credential fields. Never plaintext. |
| encryption_key_ref | text | NO | — | Reference to encryption key version (not the key itself) |
| is_active | boolean | NO | true | False = revoked |
| expires_at | timestamptz | YES | — | For OAuth tokens or expiring keys |
| created_by | uuid | NO | — | FK → users(id) |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

## 11.3 Questionnaire & Blueprint

### questionnaires

A set of questions generated for a project at blueprint time.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| version | integer | NO | 1 | Questionnaire version. Increments on re-scoping. |
| status | text | NO | 'active' | active ¦ completed ¦ superseded |
| questions | jsonb | NO | '[]' | Array of {id, text, type, options, required} |
| completed_at | timestamptz | YES | — | When all required answers submitted |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### answers

Individual user answers to questionnaire questions.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| questionnaire_id | uuid | NO | — | FK → questionnaires(id) ON DELETE CASCADE. Indexed. |
| question_id | text | NO | — | References questions[].id in questionnaire |
| answered_by | uuid | NO | — | FK → users(id) |
| value | jsonb | NO | — | Answer value. Flexible type — text, array, boolean, number. |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### blueprints

The AI-generated product blueprint for a project.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| questionnaire_id | uuid | NO | — | FK → questionnaires(id) |
| version | integer | NO | 1 | Blueprint version. Increments on scope change. |
| status | text | NO | 'draft' | draft ¦ accepted ¦ superseded |
| summary | text | YES | — | Executive summary of the product |
| goals | jsonb | YES | '[]' | Array of product goals |
| non_goals | jsonb | YES | '[]' | Explicit out-of-scope items |
| user_personas | jsonb | YES | '[]' | Target user personas |
| feature_list | jsonb | YES | '[]' | High-level feature breakdown |
| tech_stack_recommendation | jsonb | YES | '{}' | Recommended stack by layer |
| risk_flags | jsonb | YES | '[]' | Identified risks and complexity spikes |
| generated_by_agent | text | YES | — | Agent role that produced this blueprint |
| accepted_by | uuid | YES | — | FK → users(id). User who approved blueprint. |
| accepted_at | timestamptz | YES | — |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### architecture_decisions

ADR — Architecture Decision Records. Immutable once ACCEPTED.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| number | integer | NO | — | Sequential ADR number within project. UNIQUE per project. |
| title | text | NO | — | Short decision title |
| status | text | NO | 'draft' | draft ¦ accepted ¦ superseded ¦ deprecated |
| context | text | NO | — | Why this decision was needed |
| decision | text | NO | — | What was decided |
| consequences | text | YES | — | Trade-offs and implications |
| superseded_by | uuid | YES | — | FK → architecture_decisions(id). Self-referential. |
| created_by | uuid | NO | — | FK → users(id) |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

## 11.4 Execution

### epics

Highest-level grouping of work within a project. Maps to a product area.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| title | text | NO | — | Epic name |
| description | text | YES | — |  |
| status | text | NO | 'pending' | pending ¦ in_progress ¦ completed ¦ cancelled |
| order_index | integer | NO | 0 | Display ordering |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### features

A deliverable feature within an epic.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| epic_id | uuid | NO | — | FK → epics(id) ON DELETE CASCADE. Indexed. |
| project_id | uuid | NO | — | FK → projects(id). Denormalised for fast queries. Indexed. |
| title | text | NO | — | Feature name |
| description | text | YES | — |  |
| acceptance_criteria | jsonb | YES | '[]' | Array of criteria strings |
| status | text | NO | 'pending' | pending ¦ in_progress ¦ completed ¦ cancelled |
| priority | text | NO | 'medium' | critical ¦ high ¦ medium ¦ low |
| order_index | integer | NO | 0 |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### tasks

Atomic unit of work. Assigned to an agent role for execution.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| feature_id | uuid | NO | — | FK → features(id) ON DELETE CASCADE. Indexed. |
| project_id | uuid | NO | — | Denormalised FK → projects(id). Indexed. |
| title | text | NO | — |  |
| description | text | YES | — | Full task specification for the agent |
| agent_role | text | NO | — | Which agent type executes this task |
| status | text | NO | 'pending' | pending ¦ ready ¦ dispatched ¦ in_progress ¦ awaiting_review ¦ in_qa ¦ blocked ¦ failed ¦ completed ¦ cancelled |
| task_type | text | NO | — | code ¦ schema ¦ document ¦ test ¦ review ¦ deploy ¦ design |
| priority | text | NO | 'medium' | critical ¦ high ¦ medium ¦ low |
| context_payload | jsonb | YES | '{}' | Precomputed context injected into agent prompt |
| expected_output_schema | jsonb | YES | — | JSON Schema that agent output must conform to |
| retry_count | integer | NO | 0 | Current number of retries |
| max_retries | integer | NO | 3 |  |
| estimated_cost_usd | numeric(10,4) | YES | — | Pre-execution cost estimate |
| actual_cost_usd | numeric(10,4) | YES | — | Set on completion from cost_events |
| dispatched_at | timestamptz | YES | — |  |
| completed_at | timestamptz | YES | — |  |
| order_index | integer | NO | 0 |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### task_dependencies

Dependency graph between tasks. Prevents premature dispatch.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| task_id | uuid | NO | — | FK → tasks(id) ON DELETE CASCADE. The dependent task. Indexed. |
| depends_on_task_id | uuid | NO | — | FK → tasks(id). The prerequisite task. Indexed. |
| dependency_type | text | NO | 'finish_to_start' | finish_to_start ¦ start_to_start ¦ finish_to_finish |
| is_hard | boolean | NO | true | true = blocking. false = informational only. |
| created_at | timestamptz | NO | now() |  |

### task_runs

Execution history for each task attempt. Full audit trail.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| task_id | uuid | NO | — | FK → tasks(id) ON DELETE CASCADE. Indexed. |
| project_id | uuid | NO | — | Denormalised FK → projects(id). Indexed. |
| attempt_number | integer | NO | 1 |  |
| agent_role | text | NO | — | Which agent executed this run |
| status | text | NO | — | queued ¦ started ¦ streaming ¦ validating ¦ completed ¦ failed ¦ timed_out |
| started_at | timestamptz | YES | — |  |
| completed_at | timestamptz | YES | — |  |
| duration_ms | integer | YES | — | Execution duration in milliseconds |
| tokens_input | integer | YES | — | Input tokens consumed |
| tokens_output | integer | YES | — | Output tokens generated |
| model_used | text | YES | — | e.g. claude-3-5-sonnet-20241022 |
| error_message | text | YES | — | Error detail if status = failed |
| error_code | text | YES | — | Structured error code for programmatic handling |
| cost_usd | numeric(10,4) | YES | — | Total cost of this run |
| created_at | timestamptz | NO | now() |  |

### agent_outputs

Structured outputs from agent executions. All agent results stored here.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| task_run_id | uuid | NO | — | FK → task_runs(id) ON DELETE CASCADE. Indexed. |
| task_id | uuid | NO | — | Denormalised FK → tasks(id). Indexed. |
| project_id | uuid | NO | — | Denormalised FK → projects(id). Indexed. |
| agent_role | text | NO | — |  |
| output_type | text | NO | — | code ¦ schema ¦ document ¦ test ¦ review ¦ handoff ¦ qa_verdict ¦ invalid |
| content | jsonb | NO | — | Structured output. Shape depends on output_type. |
| raw_text | text | YES | — | Raw LLM response before parsing (for debugging) |
| is_valid | boolean | NO | true | Whether output passed schema validation |
| validation_errors | jsonb | YES | — | Schema validation error details if is_valid = false |
| created_at | timestamptz | NO | now() |  |

## 11.5 Documentation

### documents

All project documents (PRDs, ADRs, runbooks, etc.).

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| document_type | text | NO | — | prd ¦ architecture ¦ adr ¦ data_model ¦ api_contract ¦ automation ¦ cost_model ¦ qa_report ¦ runbook ¦ other |
| title | text | NO | — |  |
| status | text | NO | 'draft' | draft ¦ in_review ¦ accepted ¦ superseded ¦ deprecated |
| version | integer | NO | 1 |  |
| content | text | YES | — | Markdown content |
| owner_agent_role | text | YES | — | Agent role responsible for this doc |
| superseded_by | uuid | YES | — | FK → documents(id). Self-referential. |
| created_by | uuid | NO | — | FK → users(id) |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### artifacts

Binary and structured file artifacts produced by agents.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| task_id | uuid | YES | — | FK → tasks(id). Null if project-level artifact. |
| artifact_type | text | NO | — | file ¦ image ¦ diagram ¦ schema_dump ¦ api_spec |
| filename | text | NO | — |  |
| storage_path | text | NO | — | Path in Supabase Storage bucket |
| mime_type | text | YES | — |  |
| size_bytes | bigint | YES | — |  |
| checksum | text | YES | — | SHA-256 hash for integrity verification |
| created_at | timestamptz | NO | now() |  |

### schema_registry

Tracks all DB schema versions and migration history.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| version | text | NO | — | Migration version. e.g. 20240101120000 |
| description | text | NO | — | Migration description |
| sql_up | text | NO | — | Forward migration SQL |
| sql_down | text | YES | — | Rollback SQL |
| applied_at | timestamptz | YES | — | When migration was applied |
| applied_by | uuid | YES | — | FK → users(id). Or null if applied by CI. |
| status | text | NO | 'pending' | pending ¦ applied ¦ rolled_back ¦ failed |
| created_at | timestamptz | NO | now() |  |

### api_contracts

Versioned API specifications per service.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| service_name | text | NO | — | Name of the service/API (e.g. control-tower, agent-runtime) |
| version | text | NO | — | Semantic version. e.g. 1.0.0 |
| spec_format | text | NO | 'openapi_3' | openapi_3 ¦ graphql ¦ asyncapi |
| spec_content | jsonb | NO | — | Full spec as JSON |
| status | text | NO | 'draft' | draft ¦ active ¦ deprecated |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

## 11.6 QA & Release

### qa_verdicts

QA/Security Auditor verdicts on task outputs.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| task_id | uuid | NO | — | FK → tasks(id) ON DELETE CASCADE. Indexed. |
| agent_output_id | uuid | NO | — | FK → agent_outputs(id). The output being reviewed. |
| project_id | uuid | NO | — | Denormalised. Indexed. |
| verdict | text | NO | — | PASS ¦ FAIL ¦ CONDITIONAL_PASS |
| score | integer | YES | — | 1–100 quality score |
| issues | jsonb | YES | '[]' | Array of {severity, category, description, line_ref} |
| suggestions | jsonb | YES | '[]' | Improvement suggestions |
| security_flags | jsonb | YES | '[]' | Security-specific findings |
| reviewed_by_agent | text | NO | — | Always: qa_security_auditor |
| created_at | timestamptz | NO | now() |  |

### release_readiness

Release gate evaluation record. One per release attempt.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| release_version | text | NO | — | Semantic version of this release |
| status | text | NO | 'draft' | draft ¦ readiness_check ¦ awaiting_approval ¦ deploying ¦ deployed ¦ rolled_back ¦ blocked |
| total_tasks | integer | NO | 0 |  |
| completed_tasks | integer | NO | 0 |  |
| failed_tasks | integer | NO | 0 |  |
| qa_pass_rate | numeric(5,2) | YES | — | Percentage of tasks with PASS QA verdict |
| approved_by | uuid | YES | — | FK → users(id) |
| approved_at | timestamptz | YES | — |  |
| deployed_at | timestamptz | YES | — |  |
| deployment_url | text | YES | — |  |
| notes | text | YES | — |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### blockers

Tracks all blocked states across tasks and releases.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id). Indexed. |
| task_id | uuid | YES | — | FK → tasks(id). Null if project-level blocker. |
| blocker_type | text | NO | — | qa_fail ¦ human_input ¦ external_dependency ¦ budget ¦ error ¦ missing_integration |
| severity | text | NO | 'medium' | critical ¦ high ¦ medium ¦ low |
| description | text | NO | — | Full blocker description |
| assigned_to | uuid | YES | — | FK → users(id). Human assigned to resolve. |
| status | text | NO | 'open' | open ¦ in_progress ¦ resolved ¦ dismissed |
| resolution_notes | text | YES | — |  |
| resolved_at | timestamptz | YES | — |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

## 11.7 Cost

### cost_models

Aggregated cost summary per project. Refreshed on each cost event.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. UNIQUE. One per project. |
| total_spend_usd | numeric(12,4) | NO | 0 | Running total of all cost_events |
| ai_usage_usd | numeric(12,4) | NO | 0 |  |
| automation_usd | numeric(12,4) | NO | 0 |  |
| infrastructure_usd | numeric(12,4) | NO | 0 |  |
| saas_usd | numeric(12,4) | NO | 0 |  |
| storage_usd | numeric(12,4) | NO | 0 |  |
| projected_monthly_usd | numeric(12,4) | YES | — | 30-day projection |
| budget_usd | numeric(12,4) | YES | — | Synced from projects.budget_usd |
| last_calculated_at | timestamptz | NO | now() |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### cost_events

Immutable ledger of every billable event. Never updated.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| task_run_id | uuid | YES | — | FK → task_runs(id). Null for infrastructure/SaaS events. |
| category | text | NO | — | AI_USAGE ¦ AUTOMATION ¦ INFRASTRUCTURE ¦ SAAS ¦ STORAGE |
| provider | text | NO | — | e.g. anthropic, openai, supabase, n8n, vercel |
| model | text | YES | — | For AI events: model name |
| units | numeric(12,4) | NO | — | Tokens, executions, GB, etc. |
| unit_label | text | NO | — | tokens_input ¦ tokens_output ¦ executions ¦ gb ¦ requests |
| unit_cost_usd | numeric(14,8) | NO | — | Cost per unit at time of event |
| total_cost_usd | numeric(12,4) | NO | — | units * unit_cost_usd |
| metadata | jsonb | YES | '{}' | Full context: agent_role, task_type, prompt_version, etc. |
| recorded_at | timestamptz | NO | now() |  |

### cost_estimates

Pre-execution cost estimates. Compared against actuals on completion.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id). Indexed. |
| task_id | uuid | YES | — | FK → tasks(id). Null for project-level estimates. |
| estimate_type | text | NO | — | task ¦ feature ¦ epic ¦ project ¦ monthly |
| estimated_usd | numeric(12,4) | NO | — |  |
| confidence_level | text | NO | 'medium' | low ¦ medium ¦ high |
| estimation_basis | jsonb | YES | '{}' | How the estimate was computed (token counts, historical averages) |
| actual_usd | numeric(12,4) | YES | — | Set after execution. Used to improve future estimates. |
| variance_pct | numeric(8,4) | YES | — | Computed: (actual - estimated) / estimated * 100 |
| created_at | timestamptz | NO | now() |  |

## 11.8 Recommendations

### recommendation_reports

Periodic recommendation snapshots for a project.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| triggered_by | text | NO | — | blueprint ¦ maturity_signal ¦ scheduled ¦ manual |
| maturity_signals | jsonb | NO | '{}' | Snapshot of project signals at time of evaluation |
| items | jsonb | NO | '[]' | Array of {category, tool, classification, reasoning, estimated_cost_impact, signal} |
| required_now_count | integer | NO | 0 |  |
| recommended_count | integer | NO | 0 |  |
| status | text | NO | 'active' | active ¦ dismissed ¦ superseded |
| created_at | timestamptz | NO | now() |  |

## 11.9 Deployment

### domains

Custom domains associated with a project.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| domain | text | NO | — | e.g. myproduct.com. UNIQUE. |
| is_primary | boolean | NO | false |  |
| dns_status | text | NO | 'pending' | pending ¦ configured ¦ verified ¦ failed |
| ssl_status | text | NO | 'pending' | pending ¦ provisioning ¦ active ¦ failed |
| provider | text | YES | — | cloudflare ¦ vercel ¦ netlify ¦ other |
| verified_at | timestamptz | YES | — |  |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

### deployment_targets

Deployment environment configurations per project.

| Column | Type | Null | Default | Description / Constraints |
| --- | --- | --- | --- | --- |
| id | uuid | NO | gen_random_uuid() | Primary key |
| project_id | uuid | NO | — | FK → projects(id) ON DELETE CASCADE. Indexed. |
| environment_id | uuid | NO | — | FK → project_environments(id) |
| provider | text | NO | — | vercel ¦ netlify ¦ cloudflare ¦ custom |
| target_config | jsonb | NO | '{}' | Provider-specific deployment config |
| last_deployment_id | text | YES | — | Provider-assigned deployment ID |
| last_deployed_at | timestamptz | YES | — |  |
| status | text | NO | 'inactive' | inactive ¦ deploying ¦ live ¦ failed |
| health_url | text | YES | — | Health check endpoint |
| created_at | timestamptz | NO | now() |  |
| updated_at | timestamptz | NO | now() |  |

# 12. Risks & Assumptions

## 12.1 Key Assumptions

- Supabase Pro tier will be used for production. Free tier limitations (2 projects, 500MB) are not suitable for this system.

- n8n Cloud or self-hosted n8n instance is available before Phase 3 implementation.

- AI provider rate limits will be managed at the Integration Layer — retries and backoff handled there, not in n8n.

- All credential encryption happens at the application layer (Control Tower API) before values reach Supabase.

- The system is initially single-region. Multi-region replication is deferred to post-Phase 3.

- Agent outputs are always structured JSON conforming to a defined schema. Unstructured LLM outputs are validation failures, not valid results.

## 12.2 Technical Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| AI provider cost overrun on complex projects | HIGH | Cost alerts + budget gates + pre-execution estimates with approval step. |
| Agent output schema drift (LLM produces invalid JSON) | HIGH | Strict schema validation on ingest. INVALID state in agent_outputs. Automated retry with schema reminder injection. |
| n8n workflow state inconsistency on crash | MEDIUM | All state in Supabase, not n8n. n8n is idempotent — replaying a workflow produces same result. |
| Credential encryption key loss | CRITICAL | Key stored in deployment secrets manager (not DB). Rotation process documented in runbook. Backup key escrow required. |
| Schema migration conflicts in team environment | MEDIUM | Migration-first discipline + sequential timestamps. CI gate rejects PRs with conflicting migrations. |
| Agent execution deadlock (circular task dependencies) | MEDIUM | Circular dependency detection at blueprint generation time. Hard constraint — creation blocked. |
| Supabase RLS misconfiguration exposing cross-workspace data | HIGH | RLS policies peer-reviewed in every migration PR. Automated RLS test suite in CI. |

# 13. Phase 3 — Recommended Plan

Phase 3 implements the runtime layer on top of the foundation established in Phases 1 and 2.

## 13.1 Phase 3 Scope

| Component | Description | Priority |
| --- | --- | --- |
| Control Tower API | tRPC or REST API over Supabase. Implements all business logic modules. Auth via Supabase JWT. | P0 |
| n8n Workflow Implementation | Build and test all 8 core workflows defined in Section 9. Wire to Control Tower webhooks. | P0 |
| Agent Runtime Service | Node.js service receiving n8n dispatches. Executes agent prompts. Returns structured outputs. | P0 |
| Cost Engine Implementation | Implement packages/cost-engine. Wire to cost_events inserts. Implement alert system. | P1 |
| Integration Adapter Layer | Build integration adapters for Anthropic, OpenAI, GitHub, Supabase. Credential resolution. | P1 |
| Recommendation Engine | Implement signal evaluation logic. Wire to daily n8n trigger. | P2 |
| Control Tower UI | React frontend. Dashboard, project view, task board, cost view, blueprint review. | P2 |
| GitHub Integration | Auto-create repos on project creation. Commit agent-generated code. PR workflow. | P2 |
| Deployment Integration | Wire Vercel/Netlify deployment targets. Trigger on release approval. | P3 |

## 13.2 Phase 3 Success Criteria

- A new project can be created end-to-end: questionnaire → blueprint → tasks → agent execution → QA → release.

- All cost events captured in real time. Cost model updated within 5 seconds of event.

- No agent output reaches the database without passing schema validation.

- All workflows namespaced under buildos_* and version-controlled.

- RLS enforces workspace isolation — verified by automated test suite.

- System can be cloned to a fresh Supabase + n8n + GitHub account by running a single bootstrap script.

Phase 3 Entry Condition Phase 3 must NOT begin until: 1. All Phase 2 migrations have been applied and verified on a clean Supabase project. 2. The monorepo structure from Phase 1 is initialised in a dedicated GitHub repository. 3. At least one n8n instance (cloud or self-hosted) is available and namespaced.